# AI Investment Arena

## Development Roadmap & Testing Plan

Based on the AI Investment Arena architecture, this roadmap develops the product in clear vertical phases, where every phase produces something demonstrable and has its own testing checkpoint. The guiding principle: don't build all the AI agents first — reach a working end-to-end flow as early as possible.

# Phase 0 — Foundation & Infrastructure

Goal: get the entire skeleton running before implementing business features.

Build:

- React + Vite frontend

- FastAPI API Gateway

- user-service

- startup-service

- investor-service

- deal-service

- ai-service

- Supabase connection

- Neo4j connection

- Docker Compose

- Environment configuration

- Basic health endpoints

These are the initial services specified in the architecture, chosen explicitly to allow independent development.

## Test Phase 0

Run:

docker compose up --build

Then test: GET /health for every service.

You should be able to demonstrate:

Frontend

        ↓

      API Gateway

        ↓

      Individual services

        ↓

      Supabase / Neo4j

Pass condition:

- All containers start

- No service crashes

- Gateway can reach every service

- Supabase connection works

- Neo4j connection works

- Frontend can call gateway

- .env secrets are not hardcoded

Don't proceed until this is stable.

# Phase 1 — Identity + Startup/Investor Onboarding

Now build the basic marketplace.

## Startup side

Register

        ↓

      Startup Profile

        ↓

      Company information

        ↓

      Industry

        ↓

      Stage

        ↓

      Funding requirement

        ↓

      Business model

## Investor side

Register

        ↓

      Investor Profile

        ↓

      Investment preferences

        ↓

      Industry

        ↓

      Stage

        ↓

      Check size

        ↓

      Risk appetite

Supabase should handle authentication, while the backend handles authorization and business data — a single Supabase identity with a profile representing startup/investor users.

## Test Phase 1

Create: Startup A, Investor A.

Test:

- Signup

- Login

- JWT verification

- Create profile

- Update profile

- Retrieve own profile

- Unauthorized request

- Startup cannot modify another startup

- Investor cannot modify another investor

Very important test:

Try:

PUT /startup/OTHER_STARTUP_ID

      (with Startup A's token)

Expected: 403 Forbidden — this proves the security model actually works.

# Phase 2 — Startup Documents + Claims

This is where the idea starts becoming interesting.

Startup

        ↓

      Upload documents

        ↓

      Financial statements / Business plan / Pitch deck / Other evidence

        ↓

      Extract founder claims

        ↓

      Store claims

Create the relationship:

Startup

        ↓

      Claim

        ↓

      Evidence

This follows the intended Neo4j relationship model.

## Test Phase 2

Create a fake startup claiming:

"Our annual revenue is ₹40 lakh."

Upload a document containing:

Revenue = ₹31.7 lakh

Then check that the system can represent:

{

        "claim": "Annual revenue is ₹40 lakh",

        "status": "PARTIALLY_SUPPORTED"

      }

The specification defines the appropriate statuses as:

- SUPPORTED

- PARTIALLY_SUPPORTED

- UNVERIFIED

- CONTRADICTED

- INSUFFICIENT_EVIDENCE

and specifically says not to claim legal authentication.

# Phase 3 — AI Document Intelligence

Now introduce Google ADK. Don't build all agents yet — build only the Document Intelligence Agent.

Document

        ↓

      Extract text

        ↓

      AI

        ↓

      Claims

        ↓

      Evidence mapping

        ↓

      Structured JSON

        ↓

      Supabase

        ↓

      Neo4j relationships

The AI service should contain the ADK orchestration layer rather than putting AI logic into the CRUD services.

## Test Phase 3

Prepare 3 documents:

- Document A — completely supports the claim → expected: SUPPORTED

- Document B — partially supports it → expected: PARTIALLY_SUPPORTED

- Document C — contradicts it → expected: CONTRADICTED

Also test: No document → expected: INSUFFICIENT_EVIDENCE

Critical test:

Turn off your AI API key. The application should not crash. It should use MockProvider or cached results — the architecture explicitly requires graceful AI failure and mock mode.

# Phase 4 — Financial Engine

Do this before asking an LLM to perform financial calculations.

Build deterministic Python modules:

simulation/

      ├── assumptions.py

      ├── revenue_model.py

      ├── customer_model.py

      ├── cost_model.py

      ├── runway_model.py

      ├── valuation_model.py

      ├── scenarios.py

      └── simulator.py

This is exactly the separation the architecture calls for. Example input:

{

        "monthly_growth": 0.18,

        "cac": 600,

        "churn": 0.04,

        "marketing_budget": 500000

      }

Then Python calculates:

- Revenue

- Customers

- CAC

- Churn

- Burn

- Runway

- Gross margin

- Valuation

- Dilution

## Test Phase 4

Don't test this with AI. Use fixed mathematical test cases, e.g.:

Growth = 10%

      Initial customers = 100

      CAC = ₹500

      Monthly marketing = ₹50,000

Calculate expected output manually, then write automated tests:

expected revenue == actual revenue

      expected customers == actual customers

      expected runway == actual runway

### Scenario test

Same startup — BULL / BASE / BEAR. Expected: Bull → highest growth, Base → middle, Bear → lowest. The specification specifically requires these three scenarios.

# Phase 5 — Red Team AI

This is one of the strongest hackathon features.

Input: Founder claims + Evidence + Financial assumptions + Simulation results

Output:

{

        "severity": "HIGH",

        "issue": "Customer acquisition assumption",

        "explanation": "...",

        "impact": "...",

        "recommendation": "..."

      }

The key is that the Red Team should attack specific assumptions, not generate generic “risks.”

## Test Phase 5

Give it deliberately unrealistic assumptions:

30% monthly growth

      ₹200 CAC

      ₹50,000 Cr TAM

      5% churn

Expected:

AI identifies questionable assumptions

              ↓

      explains why

              ↓

      connects to financial impact

              ↓

      suggests improvement

This is an excellent screen-recording moment.

# Phase 6 — Full AI Investment Intelligence

Now combine: Document Agent → Market Research → Competition → Financial Analysis → Simulation → Red Team → Investment Analyst.

But don't make agents endlessly talk to each other. Use a controlled workflow:

Founder Data

           ↓

      ┌─────────────────┐

      │ Document Agent   │

      └────────┬────────┘

               ↓

      ┌─────────────────┐

      │ Research Agent   │

      └────────┬────────┘

               ↓

      ┌─────────────────┐

      │ Financial Model  │

      └────────┬────────┘

               ↓

      ┌─────────────────┐

      │ Red Team         │

      └────────┬────────┘

               ↓

      ┌─────────────────┐

      │ Analyst          │

      └─────────────────┘

The specification explicitly recommends structured data first and summaries afterward to reduce token consumption.

## Test Phase 6

Give the same startup twice. First: Analysis V1. Then change:

Growth: 30% → 15%

      CAC: ₹200 → ₹500

Run again. You should get:

Analysis V1

            ↓

      Founder changes assumptions

            ↓

      Analysis V2

And show the differences. This becomes one of the best demo features.

# Phase 7 — Founder Improvement Loop

Now implement the core loop:

Create startup thesis

              ↓

      AI analysis

              ↓

      View weaknesses

              ↓

      Modify assumptions

              ↓

      Re-run

              ↓

      Compare V1 vs V2

              ↓

      Improve startup

              ↓

      Confirm listing

The architecture specifically calls for storing analysis versions and freezing the confirmed version for the marketplace.

## Test

Create Version 1 with bad assumptions. Then Version 2 with improved assumptions. Verify:

- V1 remains unchanged

- V2 contains new assumptions

Then CONFIRM LISTING and verify the marketplace uses V2 rather than a constantly changing analysis.

# Phase 8 — Investor Matching

Don't use AI for the initial matching. Create a deterministic scoring engine. These weights come directly from the architecture:

| Factor | Score |
| --- | --- |
| Industry | 25 |
| Stage | 20 |
| Check size | 20 |
| Geography | 10 |
| Risk | 10 |
| Business model | 10 |
| Portfolio synergy | 5 |
| Total | 100 |

Then optionally ask an LLM: “Explain why this startup received a score of 87.”

## Test

Create Investor A with preferences: FinTech, Seed, ₹50L–₹2Cr, Medium risk. Create 5 startups. Expected:

Startup X → 91

      Startup Y → 83

      Startup Z → 62

      Startup A → 41

      Startup B → 25

Verify sorting and scoring with deterministic unit tests.

# Phase 9 — Deal Marketplace

Now the product becomes an actual marketplace.

Build: /deals

Filters:

- Industry

- Stage

- Amount

- Equity

- Risk

- Revenue

- Growth

- AI score

## Test

Seed 3 startups, 5 investors. Then test:

GET /deals

      GET /deals?industry=FinTech

      GET /deals?stage=Seed

      GET /deals?min_ai_score=80

Verify:

- Filtering

- Sorting

- Pagination if implemented

- Recommended deals

- Only CONFIRMED startups appear

# Phase 10 — Investor Interest + Deal Rooms

Investor

          ↓

      Interested

          ↓

      Startup accepts

          ↓

      Deal Room

A startup can have Investor A / B / C each with their own Deal Room, and an investor can simultaneously negotiate with multiple startups, as required by the architecture.

Build:

- Messages

- Offers

- Counteroffers

- Investment amount

- Equity

- Royalty

- Status

- Timeline

## Test

Create Startup X, Investor A, Investor B. Verify:

- Investor A cannot see Investor B's private deal room

- Investor B cannot modify Investor A's offer

- Startup X can see both rooms

Then test the status flow:

INTERESTED

      → NEGOTIATING

      → COUNTERED

      → ACCEPTED

# Phase 11 — Negotiation Copilot

Only now add the final AI layer.

Investor: ₹1 Cr for 10%.

Copilot calculates using Python:

Post-money = ₹10 Cr

      Pre-money = ₹9 Cr

Then AI explains: “The proposed equity is above/below the startup's modeled valuation…”

The architecture explicitly requires deterministic calculation rather than allowing the LLM to calculate these values.

## Test

Create known offers:

₹1Cr / 10%

      ₹50L / 5%

      ₹2Cr / 20%

Verify mathematical results with unit tests. Then test AI only for: Explanation, Comparison, Suggestions.

The AI must not autonomously accept or reject a deal.

# Phase 12 — AI Reliability + Demo Mode

This should actually be implemented throughout development, but do a dedicated final testing phase.

The AI architecture should be:

Request

         ↓

      Cache?

       ┌─YES──────→ Cached result

       │

       NO

       ↓

      LLM

       ↓

      Validate JSON

       ↓

      Store result

Failure:

LLM

       ↓

      Retry

       ↓

      Failure

       ↓

      Fallback provider

       ↓

      Failure

       ↓

      Cached result / Mock

## Chaos tests

Test 1 — Remove Gemini key. Expected: demo continues.

Test 2 — Make provider return invalid JSON. Expected: validation failure → fallback.

Test 3 — Disable internet. Expected: MOCK_RESEARCH=true.

Test 4 — Run the same AI request twice. Expected: first → LLM, second → CACHE.

Test 5 — Run Demo Mode (DEMO_MODE=true). Expected: entire demo works without external AI APIs.

The architecture explicitly calls for deterministic mock responses, seeded research and sample analysis for this purpose.

# Phase 13 — End-to-End Hackathon Testing

Finally, don't test individual APIs only. Test the entire story:

Founder registers

              ↓

      Creates startup

              ↓

      Uploads pitch deck

              ↓

      AI extracts claims

              ↓

      Evidence verification

              ↓

      Market research

              ↓

      Competitor analysis

              ↓

      Financial simulation

              ↓

      Bull/Base/Bear

              ↓

      Red Team attacks assumptions

              ↓

      Founder fixes assumptions

              ↓

      AI re-runs

              ↓

      Investment Intelligence Report

              ↓

      Startup confirms listing

              ↓

      Investor discovers startup

              ↓

      AI matching score

              ↓

      Investor expresses interest

              ↓

      Deal Room

              ↓

      Offer

              ↓

      Counteroffer

              ↓

      Negotiation Copilot

              ↓

      Deal

That's your killer demo.

# What to Prioritize for a 24-Hour Hackathon

You should not attempt all 13 phases fully. Divide it into three priorities:

## 🔴 MUST HAVE — build these completely

- Phase 0 — Foundation

- Phase 1 — Startup/Investor onboarding

- Phase 2 — Documents + Claims

- Phase 3 — Document AI

- Phase 4 — Financial Simulation

- Phase 5 — Red Team

- Phase 6 — Investment Intelligence

- Phase 7 — Founder iteration

- Phase 8 — Matching

This gives you the unique core.

## 🟡 SHOULD HAVE — if time permits

- Phase 9 — Deal Marketplace

- Phase 10 — Deal Rooms

## 🟢 WOW FACTOR — only after the above works

- Phase 11 — Negotiation Copilot

- Phase 12 — Advanced reliability

- Graph visualization

- Monte-Carlo simulation

# Most Important Testing Strategy

Don't wait until the end to test. Use a vertical-slice approach:

DEVELOPMENT

                        │

              ┌─────────▼─────────┐

              │ Build small piece │

              └─────────┬─────────┘

                        ↓

                   Unit Test

                        ↓

                  API Test

                        ↓

                Integration Test

                        ↓

                   UI Test

                        ↓

                Demo Scenario Test

                        ↓

                    NEXT PHASE

For every phase, maintain:

tests/

      ├── unit/

      ├── integration/

      └── e2e/

And for the AI portions:

AI TEST SET

      ├── normal input

      ├── contradictory input

      ├── missing evidence

      ├── malformed output

      ├── API failure

      ├── timeout

      ├── cached response

      └── mock mode

This is especially important because the project deliberately separates LLM reasoning from deterministic computation. Financial calculations, simulation, valuation, dilution, matching, filtering and sorting should be deterministic; LLMs/ADK should handle interpretation, research reasoning, red teaming and explanations.

# The Single Most Important Principle

Don't build “features.” Build a demonstrable pipeline.

For example, by roughly the halfway point, you should already have:

“I enter a startup → upload its documents → AI checks its claims → Python simulates its future → Red Team attacks the assumptions → AI produces investment intelligence.”

That alone is a strong hackathon product. Then everything after that turns it into:

“...and now an investor can actually discover, evaluate, match with, and negotiate with that startup.”

That gives you a very clean story for the judges: AI Investment Arena doesn't just score startups — it puts their claims through an evidence → simulation → stress-test → investment workflow.